DEPARTMENT OF ROBOTICS & ARTIFICIAL INTELLIGENCE

# Total Marks:	04

Obtained Marks:

# Feasibility Study

Advanced Lane Detection System

Submitted To:

Mr. Muhammad Azhar

Submitted By:

Jahanzaib Ibrahim Khan ( 23108116 )

Mazher Ali Shah ( 23108121 )

DEPARTMENT OF ROBOTICS & ARTIFICIAL INTELLIGENCE

1. Project Overview
This feasibility study evaluates the viability of an Advanced Road Lane Detection System as a university-level project in the domain of Computer Vision, Image Processing, and Autonomous Driving. The project is based on the Udacity Self-Driving Car Engineer Nanodegree curriculum and implements a complete software pipeline for identifying road lane boundaries in real-time video streams.

## 1.1 Project Title

Advanced Lane Detection of the Road using Computer Vision Techniques

## 1.2 Project Description

The project applies a series of classical image processing and computer vision techniques to detect and visualize road lane lines from dashcam video footage. The system augments video output with the detected lane boundaries, road radius of curvature, and vehicle center offset — key metrics for autonomous driving systems.

## 1.3 Core Pipeline Steps

- Camera calibration using chessboard images to compute distortion coefficients

- Distortion correction applied to raw input images

- Color space transforms and gradient thresholding to create binary images

- Perspective transform (Birds-Eye View) to rectify binary images

- Lane pixel detection using histogram-based sliding window search

- Polynomial curve fitting to identify lane boundaries

- Lane curvature and vehicle offset calculation

- Inverse perspective transforms to overlay results on original frames

## 1.4 Key Technologies Used

| Technology | Purpose | Version/Type |
| --- | --- | --- |
| Python | Primary programming language | Python 3.x |
| OpenCV (cv2) | Image processing and computer vision | 3.x / 4.x |
| NumPy | Numerical computation and array operations | Latest stable |
| Matplotlib | Visualization and image display | Latest stable |
| MoviePy | Video processing and output | Latest stable |
| Jupyter Notebook | Development and experimentation environment | Latest stable |
| Anaconda | Environment and package management | Python 3 version |

# 2. Technical Feasibility

Technical feasibility assesses whether the project can be implemented with available tools, technologies, knowledge, and infrastructure. This section evaluates the algorithms, libraries, and computational requirements of the lane detection system.

## 2.1 Algorithm Feasibility

The project relies on well-established classical computer vision algorithms, all of which are academically documented and practically proven in autonomous driving research. The core techniques are:

| Algorithm / Technique | Description | Feasibility |
| --- | --- | --- |
| Camera Calibration | Maps 3D real-world points to 2D image points using chessboard patterns | ✔ Highly Feasible |
| Sobel Edge Detection | Gradient-based edge detection in X and Y directions | ✔ Highly Feasible |
| HLS Color Space Transform | Separates hue, lightness, saturation to isolate yellow/white lanes | ✔ Highly Feasible |
| Morphological Top-Hat | Isolates bright regions (lane lines) from surroundings | ✔ Feasible |
| Perspective Transform | Warps image to birds-eye view for accurate lane curvature measurement | ✔ Highly Feasible |
| Sliding Window Search | Detects lane pixels column by column using histogram peaks | ✔ Feasible |
| Polynomial Fitting (2nd order) | Fits a curved line through detected lane pixels | ✔ Highly Feasible |
| Radius of Curvature | Converts pixel-space polynomial to real-world measurement (meters) | ✔ Feasible |

## 2.2 Software & Tools Assessment

All required software tools are open-source, freely available, and widely supported across operating systems (Windows, macOS, Linux). No proprietary software licenses are required. The project can be fully replicated with standard academic hardware.

## 2.3 Dataset Availability

The project uses the publicly available Udacity self-driving car dataset, which provides dashcam video footage under various road and lighting conditions. The dataset includes:

- Standard road footage (straight and curved lane scenarios)

- Challenge video with varying lighting, shadows, and pavement colors

- Harder challenge video with sharp curves and rapid lighting changes

## 2.4 Technical Limitations & Challenges

| Challenge | Impact | Mitigation Strategy |
| --- | --- | --- |
| Shadows and lighting variation | High — affects edge/color thresholds | Use Top-Hat morphological operation + adaptive thresholding |
| Sharp road curves | Medium — pipeline fails on tight bends | Reduce perspective transform region of interest |
| Road crossings or lane merges | High — pipeline not designed for these | Limit scope to highway/freeway scenarios |
| Rain, snow, night conditions | High — not addressed in current pipeline | Document as project limitations |
| Processing speed for real-time use | Medium — single-frame pipeline is slow | Note as future improvement; acceptable for academic demo |

Technical Feasibility Verdict:

✔ FEASIBLE — The project relies on mature, well-documented algorithms. All required tools are freely available. Limitations are clearly identifiable and acceptable for a university-level scope.

# 3. Operational Feasibility

Operational feasibility evaluates whether the project can be realistically developed, executed, and maintained within the context of a university course project, considering available skills, team structure, and academic requirements.

## 3.1 Required Knowledge & Skills

| Skill Area | Required Level | Status |
| --- | --- | --- |
| Python Programming | Intermediate | Standard AI university curriculum |
| Linear Algebra & Matrix Operations | Intermediate | Covered in most engineering programs |
| Computer Vision Fundamentals | Basic to Intermediate | May require supplementary study |
| Image Processing Concepts | Basic to Intermediate | Covered in CV or AI elective courses |
| OpenCV Library Usage | Basic | Well-documented with abundant tutorials |
| Jupyter Notebook / Python IDE | Basic | Widely taught in data science programs |
| Git / GitHub Version Control | Basic | Standard in modern CS curricula |

## 3.2 Development Environment

The project is well-structured for a university setting. It uses Jupyter Notebooks which allow incremental development and easy visualization of intermediate results — making debugging and demonstration straightforward. Setup is clearly documented in the repository with step-by-step installation instructions using Anaconda.

Operational Feasibility Verdict:

FEASIBLE — The project is well-suited for a university team with intermediate Python and basic computer vision knowledge. The modular architecture supports iterative development within an academic timeline.

# 4. Financial / Economic Feasibility

This section evaluates the cost implications of the project. As a university project, the primary consideration is whether the project can be completed with minimal or zero financial investment.

## 4.1 Cost Analysis

| Resource | Cost | Notes |
| --- | --- | --- |
| Python (programming language) | Free | Open-source |
| OpenCV library | Free | Open-source (Apache 2 License) |
| NumPy, Matplotlib, MoviePy | Free | Open-source Python libraries |
| Anaconda Distribution | Free | Free for academic/individual use |
| Jupyter Notebook | Free | Included with Anaconda |
| Udacity Dataset | Free | Publicly available on GitHub |
| Caltech Lanes Dataset | Free | Publicly available |
| GitHub Repository Hosting | Free | Free public repository |
| Hardware (Personal Computer) | Already owned | Standard laptop/desktop sufficient |
| GPU Acceleration | Not required | Classical CV — no deep learning needed |
| TOTAL ESTIMATED COST | PKR 0 / $0 | Fully open-source project |

## 4.2 Return on Investment (Academic Context)

While there is no monetary ROI in an academic setting, the value generated by this project includes:

- Strong portfolio project demonstrating real-world AI/ML application

- Deep understanding of computer vision — a highly demanded industry skill

- Practical experience with industry-standard tools (OpenCV, Python, Jupyter)

- Foundation for future research in autonomous vehicles or deep learning extensions

- Demonstrable output (video) that can be showcased in interviews or presentations

Financial Feasibility Verdict:

HIGHLY FEASIBLE — The project requires zero financial investment. All tools, datasets, and platforms are freely available under open-source or academic licenses.

# 5. Schedule / Time Feasibility

Schedule feasibility evaluates whether the project can be realistically completed within the available academic timeframe — typically one semester (12–16 weeks).

## 5.1 Estimated Development Timeline

| Phase | Activities |
| --- | --- |
| Phase 1: Setup & Research | Environment setup, literature review, understanding the pipeline, dataset download |
| Phase 2: Camera Calibration | Implement camera calibration using chessboard images, undistortion pipeline |
| Phase 3: Image Preprocessing | Color space transforms, Sobel gradients, binary thresholding, Top-Hat operation |
| Phase 4: Perspective Transform | Implement birds-eye view warp and inverse warp functions |
| Phase 5: Lane Detection | Histogram-based sliding window search, polynomial fitting, lane pixel identification |
| Phase 6: Measurement & Overlay | Curvature radius calculation, vehicle offset, draw overlay on original frames |
| Phase 7: Video Pipeline | Apply full pipeline to video, integrate MoviePy, handle frame-by-frame processing |
| Phase 8: Testing & Optimization | Test on challenge videos, tune thresholds, handle edge cases |
| Phase 9: Documentation & Report | Write final report, prepare presentation, record demo video |
| Phase 10: Final Presentation | Present project to faculty, submit deliverables |

## 5.2 Critical Path Considerations

The most time-critical phases are the image preprocessing and lane detection stages (Phases 3–5), as the quality of binary thresholding directly determines the performance of the entire downstream pipeline. Delays here can cascade into all subsequent phases.

Schedule Feasibility Verdict:

FEASIBLE — The project fits comfortably within a 16-week semester. Each phase is independently testable, allowing for flexible pacing and early identification of bottlenecks.

# 6. Overall Feasibility Summary & Recommendation

| Feasibility Dimension | Verdict | Confidence Level |
| --- | --- | --- |
| Technical Feasibility | FEASIBLE | High |
| Operational Feasibility | FEASIBLE | High |
| Financial / Economic Feasibility | HIGHLY FEASIBLE | Very High |
| Schedule / Time Feasibility | FEASIBLE | High |

## 6.1 Final Recommendation

RECOMMENDATION: PROCEED — The Advanced Lane Detection project is strongly recommended for implementation as a university-level AI/ML project. It is technically sound, financially free of cost, completable within one semester, and carries only manageable risks.

## 6.2 Strengths

- Zero financial cost — entirely open-source tools and datasets

- Strong real-world relevance — autonomous driving is a leading AI research area

- Visually compelling output — video demonstration clearly showcases results

- Modular architecture — easy to implement, test, and debug incrementally

- Rich existing literature and community resources available

- Clear academic deliverables: code, report, and demo video

## 6.3 Suggested Enhancements for University Context

- Add a deep learning comparison module (e.g., CNN-based lane segmentation) to strengthen the AI/ML component

- Implement a performance metrics section (accuracy, F1-score on labeled frames)

7. Contribution Matrix

| Name | Contribution |
| --- | --- |
| Jahanzaib Ibrahim Khan | - Project Overview - Technical Feasibility |
| Mazher Ali Shah | - Operational Feasibility - Financial Feasibility - Time Feasibility |

# 9. References

1.  Ayanzadeh, A. (2017). Udacity Advanced Lane Detection of the Road. GitHub Repository. https://github.com/Ayanzadeh93/Udacity-Advance-Lane-detection-of-the-road

2.  Udacity Self-Driving Car Engineer Nanodegree — Advanced Lane Finding Project. https://www.udacity.com/self-driving-car

3.  Bradski, G. (2000). The OpenCV Library. Dr. Dobb's Journal of Software Tools.

4.  Dickmanns, E. D., & Mysliwetz, B. D. (1992). Recursive 3-D road and relative ego-state recognition. IEEE Trans. Pattern Anal. Mach. Intell., 14(2), 199–213.

5.  Saudi, T., Hijazi, J., & Sulaiman, J. (2008). Fast lane detection with randomized Hough transform. Proc. Symp. Inf. Technol., 4, 1–5.

6.  Wang, J., Wu, Y., Liang, Z., & Xi, Y. (2010). Lane detection based on random Hough transform on region of interest. Proc. IEEE Conf. Inform. Autom., 1735–1740.

7.  Caltech Lanes Dataset. http://www.mohamedaly.info/datasets/caltech-lanes

8.  Comma.ai Public Driving Dataset. https://github.com/commaai/research